TEST PLAN & TEST STRATEGY DOCUMENT

Project: SauceDemo UI Automation
Application Under Test (AUT): https://www.saucedemo.com
Prepared For: QA Automation Practice
Prepared By: Nadja Celik-Salcinovic
Version: 1.0
Date: 25.12.2025.

1. Introduction

This document defines the overall test plan and test strategy for validating the functionality, quality, and reliability of the SauceDemo web application. It outlines testing scope, objectives, environments, tools and test types. The plan applies to manual and automated testing, with an emphasis on UI automation using Cypress.

2. Objectives

The primary objectives of this test effort are:

- Validate that core user workflows (authentication, product browsing, cart management, checkout, order completion) function correctly.

- Ensure UI elements render correctly under various conditions.

- Establish a maintainable and scalable automation framework using Cypress.

- Identify defects early and ensure stable release readiness.

- Provide transparent reporting on coverage, defect trends, and test results.

3. Scope

3.1 In Scope

- Web UI testing on Chrome (primary)

- Functional testing of all key flows:

  - Login/logout

  - Product browsing

  - Sorting & filtering

  - Add/remove items

  - Cart operations

  - Checkout flow (Step 1, Step 2, Completion)

  - Side menu operations (About, Reset App State, Logout)

- Validation of core UI components: buttons, forms, dynamic data

- End-to-end automation using Cypress

- Data-driven testing using available credentials

3.2 Out of Scope

- Performance testing

- Security testing (SQL injection, XSS, etc.)

- Backend API testing

- Mobile testing on real devices

- Load testing

- Accessibility audits (WCAG compliance)

4. Test Approach / Test Strategy

4.1 Testing Levels

- Smoke Testing

  - Validate that the application is operational and major workflows run without blockers.

- Functional Testing

  - Validations of all user-critical features using manual and automated tests.

- Exploratory Testing

  - Assess edge cases, unexpected behavior, and user-experience aspects.

4.2 Automation Strategy

- Use Cypress as the primary UI automation framework.

- Implement Page Object Model (POM) for maintainability.

- Group tests into:

  - smoke → 5–10 high-value tests

  - functional modules → login, products, cart, checkout

- Use Cypress best practices:

  - stable selectors (data-test attributes from SauceDemo)

  - clean state using beforeEach()

- Maintain CI integration via GitHub Actions or GitLab CI.

4.3 Test Types

- Functional Tests

- End-to-End Tests

- Negative Tests

- Boundary Tests

- UI Validation Tests

- Cross-browser Smoke Tests

5. Test Deliverables

- Test Plan (this document)

- Test Scenarios & Test Cases

- Test Execution Reports

- Defect Reports in Issue Tracker

- Test Summary Report

6. Entry & Exit Criteria

6.1 Entry Criteria

- AUT is deployed and accessible

- Test data prepared (user credentials)

- Test environment stable

- Requirements/test scenarios reviewed

6.2 Exit Criteria

- All critical test cases executed

- Zero Critical and High defects open

- Test summary report delivered

- Automation coverage > 80% for core flows

7. Test Environment

7.1 Environment Setup

- Browser: Chrome (latest)

- OS: Windows 10/11

- Automation: Cypress v13+

- Node.js LTS version

- CI: GitHub

7.2 Test Data

- Valid user: standard_user / secret_sauce

- Problem user, locked-out user, performance glitch user

- Mocked test data for cart actions